Minutes of Meeting

Date: 10th September 2024 Time: 11:45 A.M.

Discussion Points:

- Forgot Password Page:

  - Change message: The message on the Forgot Password page should be updated to "Please enter the 6-digit code sent to *user email id*."

- Email Trigger Issue:

  - The email issue has been resolved as previously discussed.

- Default Country:

  - The default country should be changed to the United States, currently it is India.

- Country Phone Code:

  - The country phone code should be linked to the country selection, allowing for automatic selection based on the chosen phone code.

- Need Help Section Text Change

  - Insert ‘Loren Ipsum’ in Need help section as mentioned by Raj Sir.

- Select Industry

  - dropdown has been linked with API. (Kiran)

- Carriers Tab:

  - Remove option allowing users to upload their own shipping contracts.

- Your Brand Tab:

  - The "Create Shipping Portal Link" feature should be hidden in the Your Brand tab.

- Onboarding Message Hyperlink:

  - The requirement of hyperlink in the on-boarding message has been replied to client by Raj Sir. This feature is not in pipeline.

- Volumetric Weight Calculation:

  - The volumetric weight calculation formula should be implemented as shared in the team group by Raj sir.

- Business Shipment Process Flow:

  - Tapan will create a business process flow diagram for business shipments,

- Figma Design:

- Pratik will create the Figma design for the business shipment process flow.

- API Development:

- Kiran will develop the API for the business shipment process based on the design and flow.

- Insurance Process Flow:

- The insurance process flow is to be discussed with the client.

- Bulk Shipment Process Flow:

- The bulk shipment process flow will be discussed in future calls.

Thanks
Tapan Joshi